# APPENDIX E - CHANGE CONTROL PROCESS

Introduction

The Change Control process outlined below accomplishes the Electronic Business Transactions (EBT) Working Group's objective of establishing a formal process to propose and implement changes to the Massachusetts EBT standards and Electronic Data Interchange (EDI) implementation guidelines.

It is anticipated that the EBT standards will be modified and enhanced as market or regulatory requirements dictate.  The Change Control process described here is a necessary component of an efficient electronic commerce process.  While each participant will utilize established, documented and tested transactions, there must be a process to modify such transactions in a timely manner, in order for the market to function efficiently.  This change control document describes the process by which such changes will be discussed, reviewed, accepted and implemented.

In order to accommodate the Change Control Process, the EBT Working Group will post on an agreed website the EBT standards and approved changes.  The EBT Working Group will notify the designated technical and business contacts of proposed modifications or enhancements to the EBT standards and invite comments.

Changes to the EBT processes and procedures which are approved by the EBT Working Group will be posted to the EBT web site as soon as practical after approval, and active suppliers and other EBT participants will be notified of change postings via the EBT e-mail listserver.  Approved changes will also be forwarded to the Commission.  A complete update of the EBT standards documents will be prepared and electronically posted periodically when there are a sufficient number of changes to be incorporated .  The consolidated new release publication will reflect all changes implemented since the previous version, and  will also be forwarded to the Commission.

The EBT Working Group will meet on a regular basis and will be comprised of Competitive Supplier and Distribution Company representatives.

As new modifications and enhancements are proposed to the group, each proponent should strive to build consensus for the proposed changes. In this way we anticipate that the Massachusetts standards will evolve in an orderly and timely manner and reflect developments at the regional and national levels.

Priority Classifications

Proposed modifications and enhancements will be classified in one of the following three categories:

Emergency Priority:  Approved changes must be implemented within 10 working days of Working Group approval, or as otherwise directed by the EBT Working Group.

High Priority:  Approved changes/enhancements will be implemented within 30 days of Working Group Approval, the next update, or as otherwise directed by the EBT Working Group.

Low Priority:  Approved changes/enhancements will be implemented no earlier than 90 days from Working Group Approval, may be deferred to some future update, or as otherwise directed by the EBT Working Group.

Emergency Priority

For a change to be classified as Emergency priority, the initiating party must demonstrate in writing to the EBT Working Group that:

- The current EBT standards or EDI transaction sets cannot accommodate basic market requirements, and

- If a problem is left unresolved it could have a detrimental effect on market participants or the market in general, and

- Bilateral agreements between Suppliers and Distribution Companies cannot solve the problem.

In addition the initiating party must:

- Document in advance the scope of the modification/enhancement and identify the affected EBT and EDI transactions, and

- Explain why the modification should not classified as a High or Low Priority change, and

- Provide cost justification if appropriate, and

- Document proposed amendments, provide a test plan, test cases, draft EDI and EBT documentation and modified EDI transaction sets.

High Priority

For a change to be classified as High Priority, the initiating party must demonstrate in writing to the EBT Working Group that the suggested modification/enhancement:

- Will better the industry as a whole, and

- Cannot be resolved efficiently through bilateral agreements between Suppliers and Distribution Companies, and

- Addresses immediate regulatory and competitive market issues and

- Explain why the proposed change must be implemented within 30 days.

In addition the initiating party must:

- Document in advance the scope of the modification/ enhancement and the affected EBT and EDI transactions, and

- Document why the modification should not classified as  Low Priority, and

- Provide cost justification if appropriate, and

- Document proposed amendments, provide a test plan, test cases, draft EDI and EBT documentation and modified EDI transaction sets.

Low Priority

For a change to be classified as future release or Low Priority, the initiating party must demonstrate in writing to the EBT Working Group that the suggested modification/enhancement:

- Will better the industry as a whole, and

- Cannot be resolved efficiently through bilateral agreements between Suppliers and Distribution Companies, and

- Addresses immediate regulatory and competitive market issues

In addition the initiating party must

- Document in advance the scope of the modification/ enhancement and the affected EBT transactions, and

- Provide cost justification if appropriate, and

- Document proposed amendments, provide a test plan, test cases, draft EDI and EBT documentation and modified EDI transaction sets.

Notification Requirements

Documentation

The documentation to support a change request, as outlined above, must be prepared prior to consideration of the requested change at an emergency or regularly scheduled meeting as described below.

Emergency Priority

The party proposing the change/modification will notify the EBT Working Group chairperson(s) who will ascertain that the change/modification is properly assigned Emergency Priority in accordance with the Change Control Process.  The EBT Working Group Chairperson(s) or delegate will notify by phone and/or e-mail all technical and business contacts, both Suppliers and Distribution Companies, in as expeditious a manner as possible, and schedule an emergency meeting of the group.

High and Low Priority

The initiating party will notify by phone or e-mail the EBT Working Group chairperson(s) and all technical and business contacts at least 30 days prior to the scheduled EBT meeting.  The EBT Chairperson(s) shall add the change/modification request to the meeting agenda.